SunSky Website

Pending Tasks, Bug Report & Delivery Timeline

Prepared by: SunSky Dev Team  |  Date: June 2026

# 1. Project Overview

SunSky is a B2C travel booking website for holidays (hotel packages) and flights. The platform integrates with an internal cache API for hotel contracts and Airtuerk for live flight pricing. Checkout processes payments via Stripe.

Current state: Test bookings can be created end-to-end (hotel package flow). The following document outlines what is working, what is broken, and what remains to be built.

# 2. Feature Status Overview

| Feature | Status | Notes |
| --- | --- | --- |
| Hotel Package Search (Hero) | ✅ Working | Destination IATA search, date pickers, guest counts all functional |
| Results Page — Infinite Scroll | 🔄 In Progress | Page-based pagination implemented; minor UX tweaks may be needed |
| Hotel Detail — Live Pricing | ⚠️ Partial | Works but departure airport hardcoded to BRU (Brussels) |
| Checkout — Full Payment Flow | ✅ Working | Stripe card payment + test mode both functional |
| Booking Confirmation Page | ⚠️ Partial | Supplier ref and hotel contacts are hardcoded placeholders |
| Hotel Voucher | ⚠️ Partial | Same hardcoded supplier ref issue as Confirmation page |
| User Authentication (Login/Register) | ✅ Working | JWT + Redux state, token refresh, protected routes |
| My Bookings (Account Page) | ✅ Working | Fetches real bookings from backend API, list view working |
| Booking Detail View | ❌ Missing | No click-through to individual booking detail from My Bookings |
| Flights-Only Search (Hero Tab) | ⚠️ Partial | Search form present but limited to hardcoded UK departure airports |
| Airtuerk Flight Integration | ⚠️ Partial | API calls implemented; flights-only booking end-to-end not confirmed |
| One-Way Flight Handling | ❌ Bug | retDate.replace() crash when return date is undefined |
| Stripe Live Payment | ✅ Configured | Live keys added to backend .env; mode toggle via VITE_PAYMENT_MODE |

# 3. Critical Bugs & Issues

| # | Issue | File / Location | Severity | Fix Required |
| --- | --- | --- | --- | --- |
| #1 | retDate.replace() crash on one-way flights — throws "Cannot read property replace of undefined" | HotelDetail.jsx : ~513 | 🔴 P0 | Add optional chaining: retDate?.replace('.','') and handle undefined gracefully |
| #2 | Departure airport hardcoded to BRU (Brussels) for all live flight searches | HotelDetail.jsx : line 7 | 🔴 P0 | Pass departure airport from Hero search state through URL params or React Router state |
| #3 | Supplier reference hardcoded as '77-4446011' on all vouchers/confirmations | Confirmation.jsx : 167 HotelVoucher.jsx : 39 | 🟠 P1 | Backend /online-bookings/{id}/confirm must return real supplier ref; display that in UI |
| #4 | Hotel contact details hardcoded (fake phone, fax, email, website) | Confirmation.jsx : 190–194 | 🟠 P1 | Pull from hotel info API response (info?.phones, info?.emails) or booking response |
| #5 | Flights-only "From" dropdown shows only hardcoded UK airports | Hero.jsx : 19–28 | 🟠 P1 | Replace static list with dynamic IATA airport search (same pattern as destination search) |
| #6 | No individual booking detail view for logged-in users | MyBookings.jsx | 🟡 P2 | Add click handler + BookingDetail page showing products, payments, voucher download |
| #7 | Rooms count never updated when sidebar re-search runs | Results.jsx | 🟡 P2 | Pass rooms value from localRooms state into fetchParams on applySearch() |
| #8 | Free-text destination blocks navigation if no IATA selected | Hero.jsx | 🟡 P2 | Show inline validation warning instead of silent block |
| #9 | Flights-only booking checkout path not fully wired | FlightDetail.jsx → Checkout | 🟠 P1 | Verify booking payload from FlightDetail reaches Checkout correctly and creates flight-only booking |

# 4. Airtuerk Integration — Current State

- ✅  Flight search API call implemented: POST /flight-availability/search

- ✅  Response parsing for airtuerk.flights works

- ✅  Outbound vs return leg detection implemented

- ✅  One-way vs round-trip detection: tripType set from retLegs.length

- ⚠️  Departure airport always sent as BRU — other airports not tested

- ⚠️  Flights-only checkout: booking creation payload needs end-to-end verification

- ❌  One-way flight causes app crash (retDate.replace bug — see Bug #1)

- ❌  No LIVE test booking confirmed via Airtuerk (only test mode verified)

Recommendation: Fix Bug #1 and Bug #2 first, then run a live Airtuerk test booking from a Belgian departure airport (BRU/ANR/CRL).

# 5. User Bookings — Current State

When a user logs in and navigates to /account/bookings:

- ✅  Page calls GET /website/my-bookings with auth token

- ✅  Returns real booking list with reference, status, dates, pricing

- ✅  Status badges (Confirmed, Pending, Cancelled, Draft) shown with colour coding

- ✅  Paid amount vs balance amount displayed

- ❌  No click-through to booking detail — list only, no flight/hotel product breakdown

- ❌  No voucher download from account page

- ❌  No cancellation request flow from account page

The screenshot provided shows "You have no bookings yet" — this appears because the logged-in user account has no test bookings linked to it. Create a test booking while logged in to verify the list populates.

# 6. Hotel Results — Infinite Scroll (In Progress)

Status: Implementation is in progress. Core pagination logic is working but minor UX issues exist.

- ✅  Initial load: 20 hotels via page=1

- ✅  IntersectionObserver triggers loadMore() when sentinel enters viewport

- ✅  Page-based pagination (page=1, page=2…) — API returns 20 unique hotels per page

- ✅  Deduplication via seenCodesRef Set prevents duplicate hotel cards

- ✅  API validated: 400+ hotels available for AYT, 0 duplicates across pages

- 🔄  Spinner / sentinel UX: minor styling improvements may be needed

- 🔄  End-to-end user testing needed to confirm smooth scroll-to-load experience

# 7. Estimated Delivery Timeline

Estimates are for a single full-stack developer with access to the codebase. Parallel work (frontend + backend) could compress timelines.

| Task | Est. Days | Priority |
| --- | --- | --- |
| Fix retDate.replace crash (one-way flights) | 0.5 days | 🔴 P0 |
| Make departure airport dynamic (from Hero → HotelDetail) | 1 day | 🔴 P0 |
| Fix supplier reference from backend booking response | 1 day | 🟠 P1 |
| Hotel contact details from API on confirmation/voucher | 0.5 days | 🟠 P1 |
| Dynamic airport search in Hero flights tab | 1.5 days | 🟠 P1 |
| Flights-only end-to-end booking verification (Airtuerk) | 1.5 days | 🟠 P1 |
| Booking detail page (click from My Bookings) | 2 days | 🟡 P2 |
| Voucher download from My Bookings | 1 day | 🟡 P2 |
| Rooms count bug in Results sidebar | 0.5 days | 🟡 P2 |
| Infinite scroll UX polish + final testing | 1 day | 🔄 Ongoing |
| Live Stripe payment end-to-end test (real card) | 0.5 days | 🟠 P1 |
| CORS_ORIGIN update on production server | 0.5 days | 🟠 P1 |
| QA / regression testing full booking flow | 2 days | 📋 Final |
| Production deployment & smoke test | 1 day | 📋 Final |
| ────────────────────────────── | ────────── | ────────── |
| TOTAL ESTIMATED TIME | ~14 days | Full QA pass |

# 8. Additional Notes & Decisions Needed

The following items require client/product decisions before implementation:

- Airport list for flights: Should "From" support ALL IATA airports (live search) or a fixed list of Belgian/Dutch departure airports (BRU, ANR, CRL, AMS)?

- Booking detail page: What information should be shown? (products, payment history, voucher, cancellation option)

- Supplier reference on voucher: Does the backend /confirm endpoint currently return a real supplier PNR? If not, backend work is required first.

- Hotel contact details: Should these come from the cache API hotel record, or is there a separate data source?

- Live payment mode: Currently .env.production has VITE_PAYMENT_MODE=live and live Stripe keys. Confirm when to switch production to live mode.

- Cancellation flow on website: Is a self-service cancellation request form in scope for this phase?

SunSky Dev Team  •  holidaybooking.be  •  Confidential